TOOL

Example of a management plan

by Jean-Pierre Payre

This tool provides a summary and contents of a project quality plan in the form of a document to be completed.

Project :

Project Quality Plan

SUMMARY

This document defines the general framework of the project and the management and quality practices applied to the project. The project quality plan is a document structured under six headings: - Purpose of the quality plan - General information about the project - Project organization - Development plan - Management plan - Quality assurance

| Project : | Project name | Date : | <dj/mm/aaaa> |
| --- | --- | --- | --- |
| Author: |  |  |  |
| Reference : |  |  |  |

REVIEW

| Organization | Function | Name | Date / Visa |
| --- | --- | --- | --- |

VALIDATION

| Organization | Function | Name | Date / Visa |
| --- | --- | --- | --- |

Techniques de l'Ingénieur

DOCUMENT HISTORY

| Version | Modification | Date | Author |
| --- | --- | --- | --- |
| 0.1 | Initial version |  |  |

DIFFUSION

| Organization | Name | Broadcast mode |
| --- | --- | --- |

Techniques de l'Ingénieur

TABLE OF CONTENTS

I	Purpose of the Project Quality Plan	5

I.1	Project Quality Plan framework	5

I.2	Objective of the Project Quality Plan	5

I.3	Using the Project Quality Plan	5

II	General information about the project	6

II.1 PROJECT BACKGROUND	Project background	6

II.2	Reminder of the main objectives	6

II.2.1 PROJECT OBJECTIVES	Project objectives	6

II.2.2 PROJECT DELIVERABLES	Project deliverables	6

II.2.3	Product objectives	6

II.2.4	Project limits	6

II.3 PROJECT RESOURCES	Project resources	6

II.4	Organizations / companies involved in the project	6

II.5	Working assumptions	6

III	Project organization	7

III.1	Project structure	7

III.1.1 STEERING COMMITTEE	Steering committee	7

III.1.1.1	Missions and responsibilities	7

III.1.1.2	Composition and roles	7

III.1.2	Project team committee	7

III.1.2.1	Missions and responsibilities	7

III.1.2.2	Composition and roles	8

III.1.3	User committee	8

III.1.3.1	Missions and responsibilities	8

III.1.3.2	Composition and roles	8

III.2	List of project participants	8

III.2.1	Organizations concerned	8

III.2.2	Project stakeholders	8

III.3	Project communications	9

III.3.1 PROJECT DOCUMENTATION	Project documentation	9

III.3.2	Reporting anomalies	9

III.3.3 CHANGE REQUESTS	Change requests	9

III.4 VALIDATION PROCEDURES	Validation procedures for project documents	9

IV	Development plan	10

IV.1	Project life cycle	10

Techniques de l'Ingénieur

IV.1.1	Articulations of the development plan	10

IV.1.2	Project success factors and risks	10

IV.1.3	Indicators	10

IV.2	Description of project phases	11

IV.3	Summary of project deliverables	13

V	Management plan	14

V.1	Project management methods and tools	14

V.2	General planning	14

V.2.1	Gantt chart	14

V.2.2	Calendar of project structure meetings	14

V.2.3	Results delivery schedule	14

V.2.4	Work progress schedule	14

VI	Quality assurance	15

VI.1	Methods and tools	15

VI.1.1	Summary of methods and tools used in the project	15

VI.2	Control and corrective action procedures	15

VI.2.1	Project structure meetings	15

VI.2.2	Control and progress procedures	15

VI.2.3	Approval of minutes	15

VI.2.4	Receipt of results	15

VI.2.5	Project Quality Plan modification rights	16

VI.2.6	Responsibilities of organizations involved in the project	16

Techniques de l'Ingénieur

Purpose of the Project Quality Plan

## Project Quality Plan Framework

The structure and content of this Project Quality Plan have been drawn up as part of the <project_name> project involving <the customer> and <the supplier>. It is based on the <project_name> project contract.

## Project Quality Plan objective

The purpose of the Project Quality Plan (or PQP) is to define and monitor the measures to be taken as part of the <project_name> project to ensure quality and achieve the expected results.

To this end, the PQP sets out the rights and duties of each stakeholder in order to guarantee this objective. More specifically, the following are determined by mutual agreement :

- the overall organization of the project in terms of the structures to be implemented

- detailed project development plan

- project management plan

- the division of responsibilities between organizations in the project structure, development and management plans.

- project limits

## Using the Project Quality Plan

As a monitoring and management tool, it is used throughout the project, incorporating new data as they arise. It is therefore intended to be constantly adjusted, according to a corrective action procedure defined in this document.

At the end of the project, the modified and annotated PQP will be one of the project's outcome documents.

Techniques de l'Ingénieur

General information about the project

## Project background

[The project context includes at least the following elements:

- a description of the customer's activities,

- a series of statistical indicators (number of employees in each business sector, etc.),

## Key objectives

<Summary of project objectives as defined in the project offer or contract (maximum 6 to 8 objectives)>.

### Project objectives

<Synthetically list the objectives to be achieved for the project>

### Project deliverables

<Synthetically list the deliverables to be produced during the project>.

### Product objectives

<Synthetically list the objectives to be met by the project product (i.e. the software solution)>

### Project limits

<Explicitly distinguish between what is part of the project and what is not >.

## Project resources

<Reminder of financing, deadlines >

## Organizations / companies involved in the project

<Stakeholder definition>

## Working assumptions

<Indicate if any points are still open, assumptions related to the project. >

Techniques de l'Ingénieur

Project organization

## Project structure

Various structures are created to implement the project. For each of them, the mission, composition and major roles are defined. These structures were finalized during the project launch phase (WP1).

### Steering Committee

#### Missions and responsibilities

The tasks and responsibilities of the steering committee include the following:

- validation of project orientations,

- responsibility for commitment and financial follow-up,

- overall project quality control, validation of results, project acceptance,

- relations between organizations,

- making the necessary trade-offs during the project.

#### Composition and roles

| Organization | Name | Function | Role |
| --- | --- | --- | --- |
| <Organization1 | <Firstname1 Lastname1> | <Function1> | <Role1> |
| <Organism2> | <Firstname2 Lastname2> | <Function2> | <Role2> |
| ... | ... | ... | ... |

### Project team committee

#### Missions and responsibilities

The missions and responsibilities of the project team committee include the following:

- Monitoring of work progress, compliance with deliveries and validation,

- Control the use of allocated resources,

- Monitoring of consumption and comparison with planning, analysis of variances,

- Presentation of problems (technical, organizational, planning), evaluation of time shifts, resolution of specific problems,

- Project team coordination (for interdependent actions),

- Detailed planning for the coming period (identification of tasks, precise definition, scheduling),

Identification of information required for  management decisions

Techniques de l'Ingénieur

Composition and roles

| Organization | Name | Function | Role |
| --- | --- | --- | --- |
| <Organization1 | <Firstname1 Lastname1> | <Function1> | <Role1> |
| <Organism2> | <Firstname2 Lastname2> | <Function2> | <Role2> |
| ... | ... | ... | ... |

### User Committee

#### Missions and responsibilities

The User Committee's tasks and responsibilities include the following:

- Identification of a user group coordinator,

- Formalization of user requirements,

- Choice preparation and arbitration,

- Validation of deliverables,

- Organization of implementation: acceptance, migration, deployment...

- Attend demonstration sessions organized by the project team,

- Prepare and implement new functional and organizational procedures (change management),

- Formalize and pronounce acceptance tests,

- Decide which points to raise with the project steering committee.

#### Composition and roles

| Organization | Name | Function | Role |
| --- | --- | --- | --- |
| <Organization1 | <Firstname1 Lastname1> | <Function1> | <Role1> |
| <Organism2> | <Firstname2 Lastname2> | <Function2> | <Role2> |
| ... | ... | ... | ... |

## List of project participants

### Organizations concerned

<Exhaustive list of organizations/entities/structures expected to collaborate on the project. (See paragraph II.4.)>

### Project stakeholders

<Lists project participants :

- Name,

- Organization and department,

- Function,

- Contact details,

Techniques de l'Ingénieur

Role in the project,

- Responsibility for the project>

## Project communications

### Project documentation

<List of expected project documents (quality plan, reports, dashboards...)>

### Reporting faults

<Procedures for handling anomalies identified by the customer. If necessary, distinguish the procedure in the acceptance, warranty and maintenance phases>.

### Change requests

<Procedure for handling a change request if different from the procedure for handling an anomaly>.

## Validation procedures for project documents

<Specify the deadlines and approval levels required for document validation. If necessary, distinguish for the different phases of a deliverable's life cycle: proofreading, issuing remarks, correction, validation.

A typical validation procedure to limit validation delays (latency) is proposed below. >

In order to limit delays linked to the validation of project documents, all project document deliveries and updates will be carried out as follows:

Delivery will be notified by the editor to the recipient(s) on date t.

From the date of delivery, the recipient has 2 working days to notify the editor of any comments (or lack of comments).

The editor has one working day from receipt of the comments to correct or contest them, and deliver the correction.

Once the correction has been delivered, the editor has half a working day to validate the corrections.

Validation of the document is discussed by the steering committee in the event of :

overrunning of deadlines by the editor

refusal of comments

refusal of corrections

- Validation is effective if :

customer agreement

Techniques de l'Ingénieur

overrunning of deadlines by the recipient

Techniques de l'Ingénieur

Development plan

## Project life cycle

### Articulations of the development plan

The project development plan is divided into <N> phases defined as follows:

- <Phase 1: ...

- ...

- Phase N: ...>

### Project success factors and risks

<Elements that can influence, or impact the project (positively and negatively). Examples:

Description of success factors

- Involving future users

- Executive support

- Project manager experience

- Clear objectives and specifications

- Short maturities

- Realistic expectations

Identification of major project risks

- Lack of user information

- Lack of requirements from the client

- Lack of contractor resources

- Lack of management support

- The prime contractor's lack of experience in the customer's trade

- External dependencies of the prime contractor (too much subcontracting)

- Staff turnover

- Incorrect estimation of expenses

- Inadequate project follow-up

- Uncontrolled modifications

Precise preventive actions integrated into the development plan

- Setting up a user committee

- Setting up a project committee

- Setting up a steering committee

- Implementing a PQP

- Regular schedule checks and progress measurements>

### Indicators

<Indicators for success, project monitoring, risk monitoring. Examples

Success indicators

- Number of anomalies identified

Techniques de l'Ingénieur

Number of resolved anomalies to check

- Percentage of outstanding anomalies

- Percentage of resolved anomalies to be tested

- of embassies equipped

- Number of additional requests

Project monitoring indicators

- % of functions analyzed

- % of functions developed

- % of revenue functions

- For each function: % of expected initial consumption

- For each function: % of estimated actual progress

- For each function: number of unanswered user questions

Risk monitoring indicators

- For each function: % of tests not feasible

- For each function: % of tests feasible but not compliant

- For each function: % of compliant tests].

## Description of project phases

<to be completed for each phase>

| Code : |  | Phase : |  |
| --- | --- | --- | --- |
| Liability |  |  |  |
| Contents |  |  |  |

| Tasks |  |  |  |
| --- | --- | --- | --- |
| Task code | Wording | Supplier load | Customer load |
| Total |  |  |  |

| Inputs |  |  |
| --- | --- | --- |
| Result code | Description | Task code |

Preconditions

<if necessary>

| Results |  |  |
| --- | --- | --- |
| Result code | Description | Task code |

Postconditions

<if necessary>

Method / tool

<if necessary>

## Summary of project deliverables

| Results |  |  |
| --- | --- | --- |
| Result code | Description | Task code |

Techniques de l'Ingénieur

Management plan

## Project management methods and tools

<Time management methods and tools used in the project. For example: activity sheets, dashboard ...>

## General planning

### Gantt chart

<Detailed schedule

### Calendar of project structure meetings

| List of structure meetings <specify here the structure concerned (steering committee, project committee...)>. |  |  |
| --- | --- | --- |
| Number | Purpose of the meeting | Date |
| 1 | <Object1> | dd/mm/yyyy |
| 2 | <Object2> | dd/mm/yyyy |
| ... | ... | ... |

Frequency of meetings of the structure <specify here the structure concerned (steering committee, project committee...)>: ....................................................

### Results delivery schedule

| Results | Result code | Structure responsible for delivering results | Delivery date |
| --- | --- | --- | --- |

### Construction schedule

<History of the progress of planned tasks, their status, scheduled and actual times as well as, if applicable, a reference to a progress report. >

Techniques de l'Ingénieur

Quality assurance

## Methods and tools

<if necessary, indicate here the quality management and measurement methods and tools used in the project>.

| Method / tool | Object | Phase concerned |
| --- | --- | --- |

## Control and corrective action procedures

### Project structure meetings

The main project management tool is the present document entitled Project Quality Plan. Overall project control is the responsibility of the various project structures. It is organized within the framework of their periodic meetings (<reference to project structure meeting schedule>). An agenda (which may be implicit) and minutes are drawn up for each structure meeting.

### Control and progress procedures

To monitor the project's progress, at its regular meetings each project structure, at its own level, hears the progress report from the appropriate manager and refers to the Gantt chart and the project progress schedule at the various levels.

### Approval of minutes

For each meeting, brief written minutes will be drawn up and approved by each party. In the absence of written approval of the minutes by the parties, the document will be deemed to have been definitively approved after a period of one week from the date of delivery of the document to the parties (tacit approval).

### Receipt of results

Deliverables are the factual results of the project. As such, they are subject to the validation procedure described in III.4  Procedures for validating project documents . Checking that the delivery schedule is respected is the responsibility of the structure authorized to validate the result document (reference to the delivery schedule defined in the PQP). Their acceptance is formalized by the signature of a delivery note.

### Project Quality Plan modification rights

Techniques de l'Ingénieur

Any structure may, at one of its meetings and within the limits of its responsibilities, modify the Project Quality Plan. This modification is then reported in the minutes of the meeting and inserted in the Project Quality Plan as soon as the minutes are approved.

### Responsibilities of participating organizations

Any question of responsibility for results must be settled within the structures set up for the project. The organizations are jointly and firmly committed to the means and approach implemented in the project to ensure its quality. All these provisions are set out in this document entitled Project Quality Plan.

Techniques de l'Ingénieur

© Techniques de l'Ingé nieur

In h * month